## Slide 1: Embedded System Development Process

## Slide 2: Development Process
In descriptive terms, the quality of product is reflected in its meeting all the customer requirement, functional requirement, performance requirement and reliability requirement.
To deliver quality product a systematic approach to the development is must.
This systematic approach is reflected in defining a process for the development. Process is essentially a detailed step by step procedure.

## Slide 3
The development process defines the step by step procedure to convert the vague the problem definition into a working product. In embedded systems, we need to define detailed process for both hardware and software development.

## Slide 5
In commercial embedded system projects that do not involve very high end research, the waterfall model is used. The development process is divided into following 5stages.
  1. Requirement Engineering.
  2. Designing(Hardware/Software Partitioning, Hardware/Software Designing)
  3. Hardware/Software Implementation
  4. Hardware/ Software Integration & Testing
  5. Operation & Maintenance
In addition to these stages, a hardware prototype is developed to prove that design concepts are practicable. And software simulation studies are carried out to test the algorithms used in embedded software.

## Slide 6: Requirement Engineering
Product Development: Based on the input of marketing department, we will envision new product. In such a case we need to study the features of the existing competing products to gather requirements.
Turnkey Project: We need to develop an embedded system based on the requirements given by the client. Vague Problem Definition into Requirement Specifications.
For both types of projects, we need to write a detailed requirements of the proposed embedded systems.

## Slide 7: Requirement Engineering Process
Requirement Engineering process can be divided into 3 phases:
Requirement Analysis
Requirement Specifications
Requirement Validations

## Slide 8: Requirement Analysis
Analysis on aspects such as

## Slide 9: Requirement Specifications

## Slide 10: Requirement Specifications
Non functional requirements are given below:
1. Reliability(MTBF)
2. Delivery Times
3.Implementation Requirements
4. Standards
5. Safety Requirements
6. Security

## Slide 11: Requirement Validation

## Slide 12: Design
The validated system specifications document has to be converted into design for both software and hardware.
Firstly we will separate out hardware and software functionality.

## Slide 13: Design Goals

## Slide 14: Co-design
Co-design involves partitioning the design into hardware and software. Sometimes it is difficult to decide whether functionality has to be implemented in hardware and software.
Example: CRC Calculation[Which one is beneficial]

## Slide 15: Co-design
Decision on implementation in software or hardware needs to be taken keeping in view the following issues.
  Speed of Execution
  Flexibility for making changes
  Size
  Power Consumption
  Memory
  Cost
  [Moodle]

## Slide 16: H/S Partitioning
After Hardware and Software partitioning is done, the Hardware and Software design need to be carried out.

## Slide 17: Hardware Design
Hardware Design involves

## Slide 18: Software Design
Software design involves: